The Children’s Musical is almost here!!!! Which means it's soon time to build the set -- and we need your help! Musical set construction will take place the week of April 29 – May 6th. There are jobs for everyone -- no matter what your skills or talents: construction, priming, painting, decoration, prop-making and set tear-down. Here's the schedule for the week:

* Sun April 29 2:00 pm: clear chancel area of chairs, altar, pulpit, etc.
* Sun April 29 afternoon & evening: build set framing & flats (heavier construction)
* Mon April 30 afternoon & evening: construction continues (mix of heavy/light)
* Tue May 1 afternoon & evening: construction continues + paint priming
* Wed May 2 6pm to 10pm (after rehearsal) -- painting & light construction
* Thu May 3 afternoon & evening: painting / decorating
* Fri May 4 6pm to 10pm (after dress rehearsal) -- painting / decorating
* *Sun May 6 Musical performances at 10am (Worship) & 2pm (Community)*
* Sun May 6 3:00 to 7pm: demolition, clean-up, restore sanctuary

If you are interested in helping, there are three ways to sign-up:

1. Sign-up on our musical google doc at <https://bit.ly/2EXd9Ci>
2. E-mail Daelene Groff ([dcgroff@yahoo.com](mailto:dcgroff@yahoo.com)) or Jim Groff ([jim@dokkio.com)](mailto:jim@dokkio.com))
3. Call us at home (408-395-9215 -- leave a message) to let us know when you'll be there

Jim designs the set & manages construction -- for reference in case you need to reach him during the week of April 29– May 6, he is at: [jim@dokkio.com](mailto:jim@dokkio.com) / (408) 394-9215 (mobile)

Thanks a lot -- we appreciate it, and so will all of the kids!

-Daelene & Jim Groff